Member:

Trần Long Sơn – 1359037  
Nguyễn Nguyên Thiên – 1359038  
Trần Đoàn Hải Phong - 1159032

Project Management  
Mobile Demo Tools

Lecturer: Lâm Quang Vũ

Contents

[1. Vysor (Trần Long Sơn) 2](#_Toc453175160)

[1.1 Search for Vysor information (free or business version). (Last week) 2](#_Toc453175161)

[1.2 Its requirement. (Last week) 2](#_Toc453175162)

[1.3 Set up tool in both PC and phone and do the first demo for myself. (3 - 4 hours on 6th week) 2](#_Toc453175163)

[1.4 Write a report about all the functions and its pros and cons. (2 – 3 hours on 6th week) 2](#_Toc453175164)

[1.5 Show recorder and do the demo. (3 - 4 hours on 7th week) 2](#_Toc453175165)

[1.6 Do the comparison with other tools. (1 - 2 hours on 8th week) 2](#_Toc453175166)

[1.7 Collect other tools from my partners (3 - 4hours on 8th week) 2](#_Toc453175167)

[1.8 Practice for the final presentation (The final week to practice as much as possible) 2](#_Toc453175168)

[2. Skype (Nguyễn Nguyên Thiên) 3](#_Toc453175169)

[2.1 Search for skype information 3](#_Toc453175170)

[2.2 The requirements? (2 hours- week 6) 3](#_Toc453175171)

[2.3 Set up tools and do the demo (2 hours – week 6) 3](#_Toc453175172)

[2.4 Report and record (3 -4 hours – week 7) 3](#_Toc453175173)

[2.5 Do the comparison (2 hours – week 8) 3](#_Toc453175174)

[3. Epoccam (Nguyễn Nguyên Thiên) 3](#_Toc453175175)

[3.1 Searching information 3](#_Toc453175176)

[3.2 Requirements (2 hours- week 6) 4](#_Toc453175177)

[3.3 Advantages (2 hours- week 6) 4](#_Toc453175178)

[3.4 Disadvantages (2 hours- week 6) 4](#_Toc453175179)

[3.5 Setup and Demo (3 hours- week 7) 4](#_Toc453175180)

[3.6 Record (3 hours – week 7) 4](#_Toc453175181)

[3.7 Report (3 hours- week 7) 4](#_Toc453175182)

[3.8 Comparison (2 hours – week 8) 4](#_Toc453175183)

[4. Team viewer and Reflector 2 (Trần Đoàn Hải Phong) 4](#_Toc453175184)

[4.1 Search for Team viewer and Reflector 2 information (free or business version). (Last week) 4](#_Toc453175185)

[4.2 Its requirement. (Last week) 4](#_Toc453175186)

[4.3 Set up tool in both PC and phone and do the first demo for myself. (6 - 8 hours on 6th week) 4](#_Toc453175187)

[4.4 Write a report about all the functions and its pros and cons. (4 – 6 hours on 7th week) 5](#_Toc453175188)

[4.5 Show recorder and do the demo. (3 - 4 hours on 8th week) 5](#_Toc453175189)

[4.6 Do comparison between function of the tools to know pros and cons (3 - 4hours on 8th week) 5](#_Toc453175190)

[4.7 Practice for the final presentation (The final week to practice as much as posible) 5](#_Toc453175191)

# Vysor (Trần Long Sơn)

## Search for Vysor information (free or business version). (Last week)

* + 1. How to sign up?
    2. How to use?
    3. What are the feature?
    4. The good and the bad of this tools

## Its requirement. (Last week)

* + 1. What is platform do it require?
    2. How to connect between to devices?
    3. Do network necessary while using this application?

## Set up tool in both PC and phone and do the first demo for myself. (3 - 4 hours on 6th week)

* + 1. Do the first demo for myself.
    2. Try all the functions.
    3. Note all the steps into a paper sheet.
    4. Show other partners how to use this tool.
    5. Figure out its advantages and disadvantages

## Write a report about all the functions and its pros and cons. (2 – 3 hours on 6th week)

* + 1. Write the first report to introduce the client how to use, describe the demo.
    2. After that, I will record the demo.

## Show recorder and do the demo. (3 - 4 hours on 7th week)

* + 1. There will be about 2 – 3 records and show in Power Point.
    2. Each record will include introduction, functions, strong points, week points…
    3. Besides that, there will be about 2 – 3 demo clip to help audience easy to imagine.

## Do the comparison with other tools. (1 - 2 hours on 8th week)

* + 1. First compare the functions of each tools.
    2. Then demo every tool to find out what is difference of those tools.
    3. Watch my teammate’s demo then choice what important should be noted.
    4. Sketch a table to list all the good and bad aspect of all tools.

## Collect other tools from my partners (3 - 4hours on 8th week)

* + 1. Do the comparison between 5 tools.
    2. Show the good and bad aspect of each of those.
    3. Finally do a complete Power Point for all these tools

## Practice for the final presentation (The final week to practice as much as possible)

* + 1. Looking for some errors and fix them.
    2. Delegate role for each member.
    3. Spent more time to practice.

# Skype (Nguyễn Nguyên Thiên)

## Search for skype information

* + 1. What is skype?
    2. How to use?
    3. How to sign up?
    4. Free or paid?
    5. The Advantages and Disadvantages

## The requirements? (2 hours- week 6)

* + 1. What is the platform do it requires?
    2. How to connect with the devices?

## Set up tools and do the demo (2 hours – week 6)

* + 1. List all steps to do setup
    2. Do the first demo and all functions

## Report and record (3 -4 hours – week 7)

* + 1. Start 2nd demo and record the demo
    2. Do report about the app
    3. List the pros and cons of the app

## Do the comparison (2 hours – week 8)

* + 1. Compare all functions of each tools
    2. Show the good and the bad of each of those

# Epoccam (Nguyễn Nguyên Thiên)

## Searching information

* + 1. What is epoccam?
    2. How to use?
    3. What are the feature?
    4. Free or paid?
    5. Where is it come from?

## Requirements (2 hours- week 6)

* + 1. What is platform do it require?
    2. Does it need connection?

## Advantages (2 hours- week 6)

## Disadvantages (2 hours- week 6)

## Setup and Demo (3 hours- week 7)

* + 1. Display how to setup tools
    2. Do the demo

## Record (3 hours – week 7)

* + 1. Note all the steps into a paper sheet.
    2. Do the demo for record

## Report (3 hours- week 7)

* + 1. Conclusion about the app
    2. Pick up pros and cons for the app

## Comparison (2 hours – week 8)

* + 1. First compare the functions of each tools.
    2. Show the good and bad aspect of each of those.

# Team viewer and Reflector 2 (Trần Đoàn Hải Phong)

## Search for Team viewer and Reflector 2 information (free or business version). (Last week)

* + 1. How to sign up?
    2. How to use?
    3. What are the feature?
    4. The good and the bad of this tools

## Its requirement. (Last week)

* + 1. Which platform tools run on?
    2. How to connect between to devices?
    3. What kind of network needed when using tools?

## Set up tool in both PC and phone and do the first demo for myself. (6 - 8 hours on 6th week)

* + 1. Do the first demo for myself.
    2. Try all the functions.
    3. Note all the steps to a text file on PC.
    4. Figure out its advantages and disadvantages

## Write a report about all the functions and its pros and cons. (4 – 6 hours on 7th week)

* + 1. Write how to use for both tools. Describe demo
    2. Record demo

## Show recorder and do the demo. (3 - 4 hours on 8th week)

* + 1. Make sure that record will include introduction, functions, strong points, week points…
    2. Make one demo for each tools and one more to show the record screen demo

## Do comparison between function of the tools to know pros and cons (3 - 4hours on 8th week)

* + 1. Analyze the function of the 2 tool
    2. Do comparison between the tools
    3. Show the pros and cons of the 2 tools
    4. Make power point file to merge with each other teammate for presentation

## Practice for the final presentation (The final week to practice as much as posible)

* + 1. Looking for some errors and fix them.
    2. Practice for presentation

# Other screen recording tools

## For IOS

* Recorder.

## For Android

* AZ Screen recorder.
* .REC

## For Windows phone

* …